EDSSI L2 Activity 2 meeting notes

# Table of content

[**Table of content 1**](#_l4uq7vfm1wan)

[Activity 2 meetings 2](#_kv7qsmspbrhe)

[Notes from meeting 5th of May, 2023 2](#_3q77xx8i70qb)

[Notes from meeting 25th of January, 2023 2](#_v208fsxy5gh7)

[Notes from meeting 11th of January, 2023 3](#_bzym0rkfsjhn)

[Notes from meeting 14th of December, 2022 4](#_1x39w3zfbifi)

[Notes from meeting 30th of November, 2022 5](#_o2zpof3vn55a)

[Notes from meeting 2nd of November, 2022 5](#_k9jp2s39s39r)

[Notes from meeting 19th of October, 2022 6](#_haiink74y8vg)

[Notes from meeting 5th of October, 2022 6](#_g9h3x63fiabf)

[Notes from meeting 21th of September, 2022 7](#_iym0a4enislf)

[Notes from meeting 24th of August, 2022 8](#_y0u521m88fi4)

[Notes from meeting 10th of August, 2022 9](#_oxrfcw9zmawp)

[Notes from meeting 29th of June, 2022 10](#_eprnweezyjkx)

[Notes from meeting 8th of June, 2022 11](#_s5fuevis16kk)

[Notes from meeting 25th of may, 2022 12](#_uel295u97jrh)

[Notes from meeting 4th of may, 2022 12](#_jfptpv5eas26)

[Notes from meeting 20th of April, 2022 13](#_9354iroci4zo)

[Notes from meeting 6th of April, 2022 14](#_4yldxhty0c2q)

[Notes from meeting 23th of March, 2022 14](#_6gf7o46jzb9r)

[Notes from meeting 09th of March, 2022 15](#_1w6l589gcimz)

[Notes from meeting 23th of February, 2022 16](#_5xp5q1a57xsy)

[Notes from meeting 9th of February, 2022 17](#_rme1a7dptosu)

[Notes from meeting 26th of January, 2022 18](#_9zi3fxilboj0)

[Notes from meeting 12th of January, 2022 19](#_nj34v7579o6z)

[Notes from meeting 1st of December 21, 2022 19](#_fv3of87l7y6u)

# 

## 

## Activity 2 meetings

Meetings are held every second week on Zoom between 13:00-14:00 CET on Wednesdays.

**Zoom info**

https://sunet.zoom.us/j/66655330888?pwd=bUpOQSthdHBvSExGWSsyV1UzbnNaUT09

Meeting ID: 666 5533 0888

Passcode: 583659

## Notes from meeting 5th of May, 2023

**Participants**

Stefan Liström

Kilian Klein

Peter Höring

Matthias Liebig

Domingo Inglesias

**Notes**

Task 2.2 e-signature

Work is progressing as expected. Integration to Harica soon finished in the POC.

Task 2.5 Housing app

Matthias showed the mockup of the first steps for the application of the housing application.

Task 2.6 connecting e-services

No news

**Next meeting**

Wednesday the 17th of May between 13:00-14:00 CET.

## Notes from meeting 25th of January, 2023

**Participants**

Stefan Liström

Domingo Iglesias

Kilian Klein

Ferran Abarca

Maria Tsiakmaki

**Notes**

Task 2.2 e-signature

Sunet consultants ready with their suggestion. Stefan will send it out to task 2.2 for review and setup a new meeting to discuss moving forward.

Maria testing and the previous errors are now fixed. Found new problems however, that they are working on solving at the moment.

Task 2.3 e-archiving

Everything is up and running. More work right now on remote handling. Preparing for the march stakeholder meeting.

Task 2.4 e-translate

Kilian reviewing the report this or beginning of next week.

Task 2.5 Housing app

Kilian and Peter have talked about and clarified the requirements. E.g. to have the myAcademicID login and some aspects are similar to the HOME project so it has potential for future integration with e.g. the Erasmus+ app.

Task 2.6 connecting e-services

Focus on a communication effort between projects that are relevant in this case, e.g. EWP+ and EDSSI L2 to ensure that what we do in this project is relevant for other projects that can potentially use our deliverables and output, e.g. within the Erasmus+ app.

**Next meeting**

Wednesday the 8th of February between 13:00-14:00 CET.  
Stefan will not be present for this meeting, but the meeting room is open if someone needs to coordinate activities. Next meeting after that will be on the 22nd of February between 13:00-14:00.

## Notes from meeting 11th of January, 2023

**Participants**

Stefan Liström

Maria Tsiakmaki

Kilian Klein

Ferran Abarca

**Notes**

Task 2.1

Deliverables is now ready for finalization and publication.

Task 2.2

We had a meeting earlier today about the CA integration. Now that we soon have the new updated e-signature backend up and running we can start working on integration towards the Harica CA.

In general there will be three tracks:

1. Basic integration towards the Harica CA and get "Adobe accepted" signatures.

2. Clarify what we need to do to fulfill the project delierable in regards to offering qualified certificates vs. qualified signatures.

3. Plot out a way towards qualified signatures.

Parallell to the CA integration the OLA integration can now also move forward as the issues with eduSign connection should be solved.

Stefan will present the e-signature solutions at the stakeholder forum in March.

Task 2.3

The eArchiving test solution is now up and running and the task will continue to work as planned during 2023. Ferran will also present at the stakeholder forum coming up in March.

Task 2.4

The e-translate report deliverable is now ready for wider project review. Maria will send a link to Kilian for review from an EUF perspective and Stefan will check the formal finalization process.

Task 2.5

Studierendenwerk Karlsruhe has now gotten the confirmation needed from EC and can start working on the student housing application. Peter is looking into what can be done under the sircumsatnces we are in and if there needs to be any changes in expectation in the task compared to the grant agreement.

Task 2.6

Kilian will send out a Doodle to have the first meeting in this task where the purpose of the task will be clarified and the work can start.

**Next meeting**

Wednesday the 25th of January between 13:00-14:00 CET.

## Notes from meeting 14th of December, 2022

**Participants**

Stefan Liström

Maria Tsiakmaki

Peter Höring

Dimitris Zacharopoulos

**Notes**

Task 2.2

Fresia is on vacation between December 15 to January 13. Stefan will coordinate a meeting to discuss progress of the task now that we have the new signing backend ready.

Task 2.5

Still no reply from EC. This topic will be discussed at the Steering Committee meeting later this week.

AOB

This was the final meeting this year. We don't have a meeting during the christmas week, next meeting will be in January.

**Next meeting**

Wednesday the 11th of January between 13:00-14:00 CET.

## Notes from meeting 30th of November, 2022

**Participants**

Ferran Abarca

Stefan Liström

Domingo Iglesias

Maria Tsiakmaki

**Notes**

Task 2.2

The base new e-signature backend code is now available. There needs to be some adjustments for the Sunet specific environment with e.g. eduGAIN connection. Fresia will call for a meeting to plan the steps going forward.

Task 2.4

Managed to upload Roda again and starting to test again.

AOB

Next meeting will be the final meeting for this year. We start with Activity 2 meetings again on the 11th of January

**Next meeting**

Wednesday the 14th of December between 13:00-14:00 CET.

## Notes from meeting 2nd of November, 2022

**Participants**

Stefan Liström

Kilian Klein

Maria Tsiakmaki

Domingo Iglesias

**Notes**

Task 2.3

Working on the report

Task 2.6

Still planning to organizing the task leader meeting.

**Next meeting**

Wednesday the 16th of November between 13:00-14:00 CET.

## Notes from meeting 19th of October, 2022

**Participants**

Stefan Liström

Peter Höring

Kilian Klein

**Notes**

Task 2.5

Studierendenwerk Karlsruhe talked to their partner, the partner is ok with the current uncertainty at the moment. Once we get an answer to the funding question we will sit down and look at the situation again and formalize a new timeplan.

Task 2.6

Killian will organize a meeting with the task leaders to get a good overview of the integrations in the activity in regards to task 2.6.

**Next meeting**

Wednesday the 2th of November between 13:00-14:00 CEST.

## Notes from meeting 5th of October, 2022

**Participants**

Stefan Liström

Ferran Abarca

Fresia Pérez Arriagada

**Notes**

Task 2.1 Updating requirements analysis for building blocks and e-services

Expected to be done M14 (Oktober)

Task 2.2 Building an eSignature solution

Expected to be done M 17 (January)

The task has had a dependence on external consultants which has unfortunately delayed the task. But we are back on track now when it comes to sign service. Maria is also on track with OLA integrations. All problems have been figured out and work is ongoing. Plan for the near future is to gather everyone when Leif is back from vacation and finalize the last steps to complete the task. More info will be available in three weeks.

Task 2.3 Creating a Proof of concept for eArchive services

We just had a little setback last week, all databases uploaded to the cloud were deleted. No major setback though and a valuable lesson which will be useful when writing the report. No issues with timing or deliverables. No main external dependencies. Will try to do it with OLA or might use other documents if OLA integration becomes a problem.

Meetings

Those Stefan have talked to seem content to continue meeting in the activity every second week between 13-14 CEST. Stefan will remove the earlier calendar invitation and send out a new one for the second part of the project and the first invitation did not include everyone.

Meetings are still optional for those within the activity, i.e. show up if you feel it is valuable for you to participate. However it is good if task leaders in tasks that are currently active in the activity are present.

**Next meeting**

Wednesday the 19th of October between 13:00-14:00 CEST.

## Notes from meeting 21th of September, 2022

**Participants**

Stefan Liström

Anikó Makkai-Kovács

Ferran Abarca

Domingo Iglesias

**Notes**

Interim report

The activity 2 interim report is now set in to Humboldt University for consolidation.

General

The project is now entering its second and final year. Under the circumstances and due to some delays all task in activity 2 are currently active.

It would be beneficial if all task leaders could attend the next activity 2 meeting on the 5th of October. Then we can discuss how to organise the second part of the project, e.g. has it been sufficient to have bi-weekly meetings on Wednesdays or should we change our meeting structure?

It would also be good to get a general overview of the activity before we have the EDSSI consortium meeting on the 6-7/10. If any task leader know you will not be able to attend the activity 2 meeting on the 5th please send Stefan a short update of your task (like a paragraph) before the consortium meeting.

Task 2.3

The task has now started officially and UB has started testing the e-archiving CEF software by installing it in a cloud environment.

Task 2.6

The task has now officially started. Anikó och Killian are already involved in different other activities that will help this activity and they have started investigating what need to be done to facilitate this task.

**Next meeting**

Wednesday the 5th of October between 13:00-14:00 CEST.

## Notes from meeting 24th of August, 2022

**Participants**

Stefan Liström

Peter Höring

Anikó Makkai-Kovács

Maria Tsiakmaki

**Notes**

Interim report

The goal is that all task leaders in activity 2 that want to include information in the interim report send that to Stefan before the end of August. Stefan will then put that together and send it to Tamas.

Task 2.2

Task 2.2 will ask for an extension of the task until the end of this year in the interim report. In other words the new goal is to finalize the task 2.2 deliverables later this year.

Task 2.5

At the moment during the current circumstances Studierendenwerk Karlsruhe can not get a guarantee that the shift of budget in their task to other costs (for their external supplier) will be accepted. This has the unfortunate consequence that work in task 2.5 will be put on pause, most likely until Studierendenwerk Karlsruhe get the budget shift accepted in the interim report.

**Next meeting**

Wednesday the 7th of September between 13:00-14:00.

Stefan will not be present, but the meeting room will be open if there is a need to discuss any activity 2 matters.

## Notes from meeting 10th of August, 2022

**Participants**

Stefan Liström

Peter Höring

Kilian Klein

**Notes**

**Interim report**

Interim report is soon due. It is focusing on the deliverables but also general time reporting for all project participants. I have started on the interim report from activity 2 perspective, You can find it on Google drive:

https://drive.google.com/drive/folders/1T9K3NUB7lOOZXL7z\_n\_Dm7ih7nqeZ8TJ?usp=sharing

I will fill in the milestone table 2.2, but let me know if you know there are any changes in regards to the milestones you are or will be working on.

What I need from all task leaders is text to the 2.3 and 2.4 parts of the report. Either fill it in directly in the report or just send me the text and so I can update the report.

--------------------------------------------------------------------------------------

2.3 Description of the implementation of the Action, including the actual status at the end of the Action (or of the reporting period) and possible deviations from the planned activities, and, if applicable, compliance with any relevant specific provisions as indicated in the Annex I of the GA

2.4. Conclusions on results of the Action, including the impact of the possible deviation on 1) the objectives of the action, 2) the completion of the planned activities and 3) the cost-breakdown

--------------------------------------------------------------------------------------

So basically 2.3 is about what has happened within your task so far (primarily in regards to the milestones) and any changes compared to the grant agreement.

2.4 is primarily about the impact of above changes (if there were any).

If you have not spent any time on the task yet and there are no changes you do not need to write any text. Please let me know though so I don't wait for text from anyone that is not planning to add to the report.

I will be away the first week of September so please send me your text as soon as possible or at the latest end of August. That way I will have time to go over all text before sending it to Tamas.

**Task 2.5 housing**

It is important for Studierendenwerk Karlsruhe to get confirmation that they can move the budget for their task to other costs to finance the consultants working on the student housing application. Peter will discuss this more with Tamas.

Next meeting

Wednesday the 24th of August between 13:00-14:00.

## Notes from meeting 29th of June, 2022

**Participants**

Stefan Liström

Domingo Iglesias

Anikó Makkai-Kovács

Ferran Abarca

Fresia Pérez Arriagada

Leif Johansson

Licia Florio

**Notes**

**Task 2.1 Updating requirements analysis for building blocks and e-services**

Stefan, Licia, Leif and Anikó will have a meeting about the deliverable this Friday to discuss further how to continue.

**Task 2.2 e-signature**

The code for the e-signature backend with the CA-integration code is starting to be ready. Goal is to have the code done by end of August:

https://github.com/idsec-solutions/signservice-integration-api

https://github.com/idsec-solutions/signservice-integration

After that the work on the actual CA integration can start. Plans how to do the integration is already done.

OLA integration is getting close to a proof of concept, Maria is working on some of the final issues.

**Task 2.5 housing**

Meeting tomorrow to go through the concepts and once that is done start coding the proof of concept.

**AOB**

By end of August we have the first year reporting to the EC. More information will be sent out about this on the project list. But basically we are supposed to report on what we have been working on so far in the project. Task leaders can prepare now already if they want to write down what has been going on in the different tasts.

There is a word template that can be used, which can be found on the Google drive and should be possible to access using the following link:

https://docs.google.com/document/d/1jx8tKIJobXaPqeI7E0scb22SuSP7NXcZ/edit?usp=sharing&ouid=112403484312900651550&rtpof=true&sd=true

**Next meetings**

Stefan will be on summer vacation in July but the two meetings that we already booked in July will still be open if anyone wants to check in and might have issues they need to discuss.

The two July meetings are:

13th of July between 13:00-14:00 CEST and

27th of July between 13:00-14:00 CEST

## Notes from meeting 8th of June, 2022

**Participants**

Stefan Liström

Peter Höring

Emilie Le Corre

**Notes**

Task 2.2 e-signature

Meeting tomorrow about the e-signature service. Information sent out on the project list earlier.

**Task 2.5 housing**

Plan to end task at the end of the year

Are there any domain names already

Task 2.5 is working on a concept now to ensure they are going in the right direction. Once the concept is accepted the coding will start.

Plan to make a concept using myacademicID

Plan to work with the opensource code on Github

**Next meeting**

Next activity 2 meeting will take place on the 22nd of June between 14:00-15:00 CEST.

## Notes from meeting 25th of may, 2022

**Participants**

Stefan Liström

Peter Höring

Maria Tsiakmaki

Emilie Le Corre

Dimitris Zacharopoulos

**Notes**

Task 2.2 e-signature

Maria is waiting for credentials from Leif to continue working on the OLA integration.

Dimitris is waiting for feedback from Leif regarding the CA integration plans.

Stefan will talk to Leif and ask him to contact both Maria and Dimitris on the above topics.

Stefan will call for a separate meeting discussing

Task 2.5 housing

Consultants are now getting into the work.

Peter, Stefan, Enrique, Mathias and Coo had a meeting earlier this week to discuss approaches to the integrations and SSO.

**AOB**

We talked about vacations and below are preliminary vacation plans for people in activity 2

Stefan is on vacation in July

Maria and Dimitris on vacation in August

Emelie on vacation mid July to mid August

**Next meeting**

Stefan will be away all of next week and at the TNC conference the meeting after, will think about how to handle activity 2 meetings in June.

## Notes from meeting 4th of may, 2022

**Participants**

Stefan Liström

Domingo Iglesias

Ferran Abarca

Fresia Pérez Arriagada

**Notes**

2.1 requirement analysis

Working with Paco to update the report written in L1.

2.2 e-signature

Work with housing integration will start soon, work with OLA are ongoing.

CA integration being discussed and planned.

2.3 e-archive

Working on deploying to a cloud solution. Have found some issues with persistence of data.

2.5 housing

Complete tender this week and probably start development next week.

AOB

EDSSI conference in two weeks

Activity 3 testing

Domingo asked if there is something already completed for synthetic testing for activity 3. Fresia will check if the CA-integration is developed separately or if it will just be added to existing code. The Sunet e-signature frontend is already available on Github.

https://github.com/SUNET/edusign-app

**Next meeting**

No meeting on the 18th as we have the EDSSI conference that day.

Next activity 2 meeting will take place on the 25th of May between 11:30-12:00.

## Notes from meeting 20th of April, 2022

**Participants**:

Ferran Abarca

Maria Tsiakmaki

Stefan Liström

Kilian Klein

**Task updates**

Task 2.2 - Building an eSignature solution

Maria is still waiting for credentials from Leif to test e-signature integration.

Task 2.5 - Student housing Web-Application

Kilian will soon be able to share the updated specification for the accomodation module in regards to the Erasmus+ app for the Home project. Might be useful for the Student housing web-application.

**Next meeting**

Wednesday 4/5 13:00

## Notes from meeting 6th of April, 2022

Participants:

Peter Höring

Anikó Makkai-Kovács

Ferran Abarca

Maria Tsiakmaki

We discussed that:

1. Peter is still working on the contract with the developer. Development will start in May as provisioned.

2. Aniko will connect Ferran and Paco (University of Jaume, one of the authors of the EDSSI L1 building block report) to make sure that Ferran could participate in the meeting where the update of the report will be discussed.

3. Maria had a meeting with Enrique and went through the signing service code for the OLA

Maria is waiting for some credentials from Leif (user name, password) in order to be able to start to test the service.

**Next meeting**

Wednesday 20/4

## Notes from meeting 23th of March, 2022

**Participants**

Peter Höring

Emilie Le Corre

Domingo Iglesias

Anikó Makkai-Kovács

Ferran Abarca

Fresia Pérez Arriagada

**Notes**

2.1 requirement analysis

E-signature, e-archive and e-translation tasks have now reviewed the report from EDSSI L1. Stefan will contact Christos regarding how to progress with this work now.

2.2 e-signature

The team has separated into frontend and backend (CA). Work is progressing as intended.

2.3 e-archive

Ferran has reviewed the 2.1 report and has a few additional comments. Primarily that OLAs are a good fit for e-archiving, which is not mentioned in the report.

2.5 housing

Peter is working on the specification and talking to a consultant about starting to work on the solution.

**Next meeting**

Stefan will be away on the 6th of April. We however agreed that the usual meetingroom will still be open for those that want to join and share and discuss updates from their tasks.

## Notes from meeting 09th of March, 2022

**Participants**

Maria Tsiakmaki

Anikó Makkai-Kovács

Ferran Abarca

Fresia Pérez Arriagada

Leif Johansson

Stefan Liström

**Notes**

Testing

Activity 2 got a question from Mijo in activity 3 about which programming languages and platforms will be used when coding in activity 2 for things that will be tested in activity 3.

In regards to e-signature it will be java/python. Harica will probably use java if anything is written that will need testing for the CA integration.

The Online learning platform is built in Drupal 8 (PHP), but it is not clear if this will need any testing.

Stefan will ask Peter regarding programming languages for the housing contract portal.

Task 2.2

both peter and maria have been introduced to the e-sign integration

Task 2.4

Maria now has access to the e-translate API.

Task 2.5

Task 2.5 has had meetings discussing how this task fits together with EDSSI L1 and the HOME project. Peter is working on a plan on how to proceed and there will be another meeting tomorrow discussing these topics.

OLA and Dashboard

Maria pointed out that there might be a problem with the e-signature integration for the OLAs as the OLA platform has eduGAIN integration but not the Dashboard where the OLA is currently "signed" by the coordinator and host institution.

Maria and Anikó will flag this issue in respective groups that handle the OLA and dashboard. One alternative is to integrate the Dashboard with eduGAIN and then integrate both the OLA platform and the Dashboard to the e-signature.

We also talked at the meeting what format it is that we are actually signing in regard to the OLA. We agreed that it is primarily PDFs that we want to sign initially. In a later stage it might be necessary (and advantageous) to also be able to sign JSON, specifically if there is need for some kind of e-wallet integration.

AOB

If e-delivery comes up as a topic in discussions, SRC are in contact with an e-delivery platform that might be interesting to look into.

**Next meeting**

Wednesday 23/3

## Notes from meeting 23th of February, 2022

**Participants**

Stefan Liström

Maria Tsiakmaki

Ferran Abarca

Anikó Makkai-Kovács

Peter Höring

Domingo Iglesias

Emilie Le Corre

**Notes**

After getting a question if there would be a meeting today Stefan clarified that these meetings are intended to be held every second week (probably for the reminder of the project), unless there is something special happening that merits a change of time or cancelation of a meeting. In other words Stefan will not send out reminders for these meetings. The meetings are however not mandatory, but at the least if you are in an active task in activity 2 it is recommended to participate to make sure you are up to date with what is going on. If people from other tasks would like to participate that is also fine, specially if there are ongoing cross activity work going on in the project.

Task 2.1

The report from EDSSI L1 that this task is based on got feedback from EC that it needs to be reviewed before it can be accepted.

Christos will call for a meeting discussing the report and what needs to be done. Stefan invited Ferran and Maria to already now look at the report from the e-archive and e-translate perspective and see what can be changed or added to make the report more in line with what we actually do in EDSSI L1. Sunet will review the parts regarding the e-signature. That way we can have a better understanding of what needs to be changed.

Stefan has uploaded the report (Milestone 1.7: Usability Report for other CEF Building Blocks in relation to the European Digital Student Service infrastructure) on the Google Drive under Task 2.1 in our Activity 2 folder.

Task 2.2

Work is ongoing connecting the e-signature solution to the CA and looking into what needs to be done to connect the e-signature service to the OLA platform and housing portal.

Task 2.5

A minimal tender process will be started to get development resources for this task.

Peter asked for a specification for the e-signature solution and the authentication solution (my academic ID proxy)

Leif will publish the e-signature specifications in the slack group for this work and Emilie will send Peter info about My academic ID).

e-archiving

Ferran informed that e-archiving is not a CEF building block any more.

It is neither a hosted service, which means UB have to test it inhouse based on current specifications. This will hopefully not affect the project in other ways that UB having to rethink a little how they perform the work in their task.

Student housing coordination

Anikó informed that the work in regards to student accommodation can benefit from a little more alignment between the different project working on this topic, there will be a meeting tomorrow to discuss how the different projects (Home, EDSSI L1 and L2) fit together and what similarities or differences there are in these project in regards to student accommodation.

AOB

Anikó gave a heads up about the invitation that will be sent out soon in regards to the EDSSI L1 conference. EDSSI L2 will host a Technical meeting on the 17th of may in connection with the conference in Tessalonikki.

**Next meeting**

9th of March between 13:00-14:00 CET

## Notes from meeting 9th of February, 2022

**Participants**

Wolfgang Pempe

Michael Postert

Fresia Pérez Arriagada

Stefan Liström

Ferran Abarca

Domingo Jorge Iglesias Sesma

Mijo Derek

Peter Höring

Maria Tsiakmaki

Sergi Martinez Rigol

**Notes**

Task 2.5

STW Karlsruhe is nvestigating how to step into the project as quickly as possiblei. Main question right now is if they can do a quick procurement for development personnel or if they need to do a longer tender process. Hopefully they know more in two weeks.

Task 2.2

Integration between signservice and CA has started. Still investigating how to best integrate between signature service and Online Learning Agreement (OLA) portal.

Testing (Activity 3)

Mijo informed us a little about activity 3 testing and we discussed how to move forward. Fresia will invite Mijo to see how the Sunet e-signature service works. The e-signature service CA integration is on time for testing by activity 3. But it will still be some time before we know how the OLA and student housing integrations will pan out.

eArchive will primarily deliver documentation and guides rather than code to test.

## Notes from meeting 26th of January, 2022

**Participants**

Emilie Le Corre

Wolfgang Pempe

Michael Postert

Fresia Pérez Arriagada

Stefan Liström

Ferran Abarca

**Notes**

Task 2.1

Task and deliverables planned to be done by the end of February. Coordinated by Géant.

Task 2.2

Kick-off meeting last week. Task has started working and clarifying some issues. SRC and AUTH discussing the sign-service. Still a little unclear how the integrations towards the Online Learning Agreements platform and the Student housing platform will be done and exactly who will do them.

Task 2.3

Starting with an early kick-off on Friday this week to start looking at what needs to be done.

Task 2.5

Kick-off meeting last week. Still working on finding out what needs to be done. Early information from DSW indicated primarily integration work, however it might be more development that needs to be done as well. Weekly meetings to discuss how to proceed.

## Notes from meeting 12th of January, 2022

Task 2.1 have gotten the report from EDSSI L1 that will be the foundation of the work in this task.

It can be found as a deliverable on the link below:

<https://drive.google.com/file/d/1l2YmMK0apCUbWQx8l0nsGH_ZrZfIuT0N/view?usp=sharing>

Task 2.2 and 2.5 will both have kick-off meetings next week.

Anikó mentioned the HOME project and that it might be good to look at in regards to task 2.5 <https://houserasmus.eu/>

Anikó also reminded us to plan for attending the final conference for EDSSI L1 on the 18th of May in Thessaloniki.

<https://edssi.eu/final-conference/>

## Notes from meeting 1st of December 21, 2022

Stefan have asked for an amendment in regards to task 2.1 to change the time for the task to be moved two months, in other words to take place between November this year until end of February next year. The idea is to also move the corresponding deliverable to the end of February too.

Emilie mentioned that there is now a new candidate to be task leader in task 2.5 after DSW are not participating in the project as initially planned. Emilie will send Stefan their contact details so that they can get in touch to discuss going forward.

We discussed some interdependencies between the activities in the project and activity 5 is currently working on a deployment plan. From activity 2 perspective we will primarily create deliverables that other activities continue working on. So from our perspective it is more interesting to understand if there are any specific things other tasks expect from us in what we deliver.

During this discussion we also talked about the interdependency between what is used as a signature solution in regards to OLAs in EDSSI L1 [1][2] and what is planned to be used as a signature solution in EDSSI L2. It is unclear how this will be transitioned and Stefan will investigate this further.

We decided that on the next activity 2 meeting (on the 15th of December) Stefan will demonstrate the Sunet eduSign signing and validation services. If some other partner in activity 2 wants to demonstrate services or infrastructure that will be used in Activity two please let Stefan know and that could also be done at the next meeting.

[1] <https://uni-foundation.eu/esva-project-launched/>

[2] <https://esva-project.eu/>

Added by Ferran:

-We're interested in knowing from where we will get the records (the accomodation contract signed) to be sent to eArchive. This is important for task 2.3 in order to test the building block because we will need to send data of the contract in some form, probably XML (alongside the PDF) to test it.

-Also, will this document be standardised or every university will make his own instead? This would be also interesting to know in order to create a unique dataset to be sent alongside de record to eARCHIVE.

Added by Aniko

Will check internally about the description of Task 2.2. Leif says OLA was not in the scope for this task?

| **Task 2.2: Building an eSignature solution (Lead: SRC)**  An eIDAS compliant eSignature solution, based on eduSign1, will be made available to the HE community. While the first use cases of the portal will be applied to the signature of rental contracts and online Learning Agreements, the development will be future-proofed to fulfill other mobility use cases.  Indicator: Delivery of eSignature service in M12 |
| --- |